## Slide 1: OpenWIS Association governance

## Slide 2
Board
Representatives (one per Member organisation)
Chair, Vice-chair and Treasurer (elected from Representatives)
Steering Committee (SC)
Delegates (one per Member and Strategic Partner organisation)
Chair and Vice-chair (elected from Delegates)
Technical Committee (TC)
TC members («any person qualified by training, skills and/or experience, as judged by the SC or TC Chair»)
Chair and Vice-chair (elected by vote of SC)
Project Management Committee (PMC)
Project Lead(s) (initially appointed by SC, otherwise elected by vote of PMC)
TC mentor (appointed by TC)
PMC members («any person qualified by training, skills and/or experience, as judged by the SC or Project Lead» - one per sponsoring Member of Partner organisation, membership may change over time through election from the active Contributors by vote of the PMC)
Project teams
Contributors (anyone considered to be an «upstanding member of the OpenWIS community», e.g. they agree to abide by the Code of Conduct and have submitted a Contributor License Agreement)
there are no restrictions on organisational affiliation for Contributors – while they are often from Member or Partner organisations, they do not have to be

## Slide 3: Project initiation
Project Sponsor | 
Steering Committee | 
Technical Committee | 
Project Managemt Committee | 
Contributor | 
Project Sponsors must be a Member, Strategic Partner or Associate Partner, Project Sponsors influence the direction of the Association by proposing new projects
Create Charter
UpdateCharter
Project Charter
continue?
yes
no
approve?
ReviewCharter
Establish PMC and appoint Project Lead
yes
no
PMC will comprise one delegate from each sponsoring Member or Partner and may change over time
Appoint mentor to PMC
Allocate technical resources to project
Establish project teams
Sign Contributor License Agreement
Technical resources include things like repositories, work-spaces, testing environments
SC will review Charter to determine if there is sufficient support from Members and Partners to operate a project team and whether the project is compatible with the purpose of the OpenWIS Association

## Slide 4: Project operation (software release cycle)
Board | 
Steering Committee | 
Technical Committee | 
Project Managemt Committee | 
Contributor | 
Project plan & other doc
yes
no
Prepare release
Verify release vs. project quality criteria etc.
yes
no
Contribute to project activity
Define/update quality criteria & release strategy,
Set milestones
approve?
Collect requiremts,
Define and approve work packages
Manage delivery of work packages, Engage contributors
Validate technical design and implementation; ensure compliance with Dev Process and Code of Conduct
Software package & supporting material
approve?
Release software
Iterate software releases until either PMC or SC decide to end the project

## Slide 5: Allocation of OpenWIS Association funds to projects
Board | 
Steering Committee | 
Technical Committee | 
Project Managemt Committee | 
Contributor | 
Request for financial support
yes
no
Allocate budget to project activities
yes
no
Determine if financial support required for project activity
Prepare request for financial support (e.g. business case)
Board approves budget at Annual Meeting
Review
approve?
in budget?
SC recommendation
no
no
Review
approve?
yes
yes